## Slide 1: Agile-Scrum Methodology
CS 250
Jerry Vasquez

## Slide 2: Introduction to Agile-Scrum
Agile-Scrum is a highly adaptive and flexible methodology for project development that is broken into smaller iterative phases called sprints. Each sprint will have their own sprint goals to be achieved by the end of the sprint. The following slides will discuss the team roles and sprint phases under the Agile methodology as well as differences between Agile and Waterfall methodologies.

## Slide 3: Agile Roles
Product Owner: responsible for instilling the vision of the project to the team. They also manage the product backlog, communicate with stakeholders, and work with the team to refine user stories.
Scrum Master: responsible for guiding the team in implementing agile principles in their workflows, facilitate daily scrum meetings, and eliminate hinderances for the team.
Developers: responsible for turning user stories into value through working software.
Testers: responsible for creating test cases for user stories to ensure the quality of the software developed.

## Slide 4: Agile Phases
Initiation Phase: A cross functional team is created for the project. The vision of the project explained to the team with a roadmap of the main goals. A Product Backlog which user stories is also created and prioritized.
Sprint Planning: The team creates goals to be achieved by the end of the sprint. A sprint backlog is created with user stories from the product backlog that will work towards achieving the sprint goals.
Sprint Execution: The team works tasks aimed to achieve the sprint goals. Daily scrum meetings are held throughout the sprint process to track the progress of the sprint as well as address roadblocks.
Sprint Review: The team meets with stakeholders to evaluate the success of the completion of the sprint goals and deliverables to receive feedback.
Sprint Retrospective: The team holds a meeting to revaluate strategies that worked well in the current sprint and consider adjustments that can be made for the next sprint.

## Slide 5: Waterfall Model
One of the biggest advantages of Agile is the adaptive nature that allows for changing direction in the project plan.
With Agile, the planning phase provide a high-level plan that allows for change as new information is gained throughout the sprint.
Waterfall creates a plan for project execution that is more ridged in responding to change.
With Waterfall, responding to changes in the plan will require revisiting previous phases which can cause delays and be costly to do so.

## Slide 6: When to Choose Agile
Agile is the right choice for a project that is more volatile
Requirements are expected to change

## Slide 7: When to Choose Waterfall
Waterfall is more suited for projects were events and requirements are more stable and predictable which will limit the need to respond to changes.